# FieldOps Dashboard
Engineering Backlog v1.0
Part 2 – Core Platform

Document ID: EB-v1.0-P2
Status: Draft Baseline
This volume defines implementation work for the core platform services that consume the telemetry foundation established in Part 1.

# E4 – Weather & Environmental Data

Objective: Deliver the weather & environmental data capability as a modular subsystem built on the common telemetry foundation.

## Success Criteria

Uses shared telemetry models from E1.

Can operate independently from other modules where appropriate.

Supports offline operation where practical.

Includes automated tests before completion.

## Implementation Tasks

| ID | Task | Priority | Estimate | Depends On | Acceptance |
| --- | --- | --- | --- | --- | --- |
| E4-001 | Weather Provider Abstraction | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E4-002 | Provider Selection | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E4-003 | Current Conditions | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E4-004 | Forecast | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E4-005 | Weather Alerts | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E4-006 | Caching | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E4-007 | Offline Fallback | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E4-008 | Rate Limiting | P1 | M | E1 Complete | Future work â€” define source-specific polling intervals from upstream cadence, rate limits, cache freshness, failure behavior, battery cost, and field-network constraints; test independently. |
| E4-009 | UI Integration | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E4-010 | Testing | P1 | M | E1 Complete | Implemented, tested, architecture compliant |

# E5 – System Monitoring

Objective: Deliver the system monitoring capability as a modular subsystem built on the common telemetry foundation.

## Success Criteria

Uses shared telemetry models from E1.

Can operate independently from other modules where appropriate.

Supports offline operation where practical.

Includes automated tests before completion.

## Implementation Tasks

| ID | Task | Priority | Estimate | Depends On | Acceptance |
| --- | --- | --- | --- | --- | --- |
| E5-001 | Battery Service | P0 | S | E1 Complete | Future work â€” use Windows-provided battery runtime estimates, improve authoritative AC/battery power-source reporting, retain nullable unsupported fields, and measure runtime on supported Windows hardware. |
| E5-002 | CPU Monitoring | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E5-003 | Memory Monitoring | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E5-004 | Disk Monitoring | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E5-005 | Network Monitoring | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E5-006 | Health Aggregation | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E5-007 | Status Dashboard | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E5-008 | Alert Thresholds | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E5-009 | Performance Metrics | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E5-010 | Testing | P1 | M | E1 Complete | Implemented, tested, architecture compliant |

# E6 – Launcher & External Applications

Objective: Deliver the launcher & external applications capability as a modular subsystem built on the common telemetry foundation.

## Success Criteria

Uses shared telemetry models from E1.

Can operate independently from other modules where appropriate.

Supports offline operation where practical.

Includes automated tests before completion.

## Implementation Tasks

| ID | Task | Priority | Estimate | Depends On | Acceptance |
| --- | --- | --- | --- | --- | --- |
| E6-001 | Application Registry | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E6-002 | Launch Profiles | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E6-003 | Parameter Validation | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E6-004 | Execution Service | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E6-005 | Running Process Detection | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E6-006 | Failure Handling | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E6-007 | User Profiles | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E6-008 | Import/Export | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E6-009 | UI Integration | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E6-010 | Testing | P1 | M | E1 Complete | Implemented, tested, architecture compliant |

# E7 – SmartLog+

Objective: Deliver the smartlog+ capability as a modular subsystem built on the common telemetry foundation.

## Success Criteria

Uses shared telemetry models from E1.

Can operate independently from other modules where appropriate.

Supports offline operation where practical.

Includes automated tests before completion.

## Implementation Tasks

| ID | Task | Priority | Estimate | Depends On | Acceptance |
| --- | --- | --- | --- | --- | --- |
| E7-001 | Log Data Model | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E7-002 | Session Manager | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E7-003 | ADIF Import | P0 | S | E1 Complete | Implemented, tested, architecture compliant |
| E7-004 | ADIF Export | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E7-005 | QSO Validation | P1 | S | E1 Complete | Implemented, tested, architecture compliant |
| E7-006 | Search & Filter | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E7-007 | Statistics | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E7-008 | Backup | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E7-009 | Restore | P1 | M | E1 Complete | Implemented, tested, architecture compliant |
| E7-010 | Testing | P1 | M | E1 Complete | Implemented, tested, architecture compliant |

# Cross-Epic Dependencies

| Epic | Primary Dependencies |
| --- | --- |
| E4 | E1, E2, E3 |
| E5 | E1, E2 |
| E6 | E1, E2 |
| E7 | E1, E2, E9 |

# Part 2 Completion

Part 2 defines the core platform capabilities. Part 3 continues with Propagation, Configuration & Persistence, AI Assistant, Release Engineering, and Quality Assurance.