# FieldOps Dashboard
Engineering Backlog v1.0
Part 4 – Project Management & Governance

Document ID: EB-v1.0-P4
Status: Draft Baseline
This volume provides the management artifacts used to execute, monitor, and control the project.

# Requirements Traceability Matrix

| Architecture Area | Epic | Backlog Reference |
| --- | --- | --- |
| Telemetry | E1 | E1-001 – E1-020 |
| Local Agent | E2 | E2-001 – E2-010 |
| GPS | E3 | E3-001 – E3-010 |
| Weather | E4 | E4-001 – E4-010 |
| System Monitoring | E5 | E5-001 – E5-010 |
| Launcher | E6 | E6-001 – E6-010 |
| SmartLog+ | E7 | E7-001 – E7-010 |
| Propagation | E8 | E8-001 – E8-010 |
| Configuration | E9 | E9-001 – E9-010 |
| AI | E10 | E10-001 – E10-010 |
| Release Engineering | E11 | E11-001 – E11-010 |
| Quality Assurance | E12 | E12-001 – E12-010 |

# Cross-Epic Dependency Matrix

Critical Path:

E1 → E2 → E3 → E4/E5/E6 → E7 → E8 → E9 → E10 → E11 → E12

Telemetry Foundation is required before all operational subsystems.

Release Engineering and QA conclude every implementation cycle.

# Risk Register

| ID | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R1 | Scope Creep | High | Parking Lot process |
| R2 | Architecture Drift | High | Architecture review before major changes |
| R3 | Telemetry Inconsistency | High | Single telemetry model |
| R4 | Offline Reliability | Medium | Offline-first testing |
| R5 | Third-party API Changes | Medium | Provider abstraction layer |

# Technical Debt Register

| ID | Item | Priority | Status |
| --- | --- | --- | --- |
| TD-001 | Deferred enhancements | Low | Open |
| TD-002 | Performance optimization | Medium | Future |
| TD-003 | UI refinements | Low | Future |

# Milestone Tracker

✓ Architecture Review Complete

✓ Design Specification Complete

✓ Development Roadmap Complete

✓ Engineering Backlog Complete

□ Implementation

□ Integration Testing

□ Release Candidate

□ Version 2.2 Release

# Release Checklist

All backlog tasks complete

All acceptance criteria met

Regression testing complete

Documentation updated

Release notes prepared

Installer verified

Rollback plan validated

# Project Dashboard

| Current Release | 2.2 – Trustworthy Dashboard |
| --- | --- |
| Current Epic | To Be Updated |
| Current Task | To Be Updated |
| Overall Status | Planning Complete |
| Implementation | Not Started |
| Last Updated | ____________ |

# Parking Lot

Record future ideas here instead of interrupting active implementation work.

# Change Log

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 2026-07-24 | Project 2026 | Initial engineering backlog baseline |

# Closing Statement

This completes the Engineering Backlog v1.0. Combined with the Architecture Review, Design Specification, and Development Roadmap, these documents establish the project baseline. Future work should proceed by implementing backlog tasks in priority order while maintaining architectural integrity.