# FieldOps Dashboard
Engineering Backlog v1.0
Part 1 – Project Foundation

Status: Draft Baseline
Document ID: EB-v1.0-P1
Purpose: Defines project governance, engineering workflow, release strategy, and the first three implementation epics.

# Revision History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | 2026-07-24 | ChatGPT / Project 2026 | Initial Part 1 baseline |

# Purpose

This engineering backlog is the implementation guide for FieldOps Dashboard. It complements the Architecture Review, Design Specification, and Development Roadmap. It is the authoritative source for implementation sequencing and task tracking.

# Scope

Provide a prioritized implementation backlog.

Define engineering workflow and project rules.

Describe the first implementation epics in sufficient detail for development.

Serve as the day-to-day project management reference.

# Engineering Principles

Reliability before features.

Offline-first where practical.

Single source of truth for telemetry.

Small, testable increments.

Architecture changes require deliberate review.

Finish current task before starting unrelated work.

# Development Workflow

Review current backlog task.

Confirm Definition of Ready.

Implement only the scoped task.

Build and test.

Update task status.

Proceed to the next task.

# Definition of Ready

Objective defined

Acceptance criteria documented

Dependencies identified

Architecture reference identified

Estimate assigned

# Definition of Done

Implementation complete

Acceptance criteria satisfied

Build succeeds

Tests pass

No architectural violations

Ready to merge

# Priority Levels

| Priority | Meaning |
| --- | --- |
| P0 | Critical foundation |
| P1 | Core functionality |
| P2 | Enhancement |
| P3 | Future improvement |

# Release Plan

2.2 — Trustworthy Dashboard

2.3 — Local Agent

2.4 — Operational Integration

2.5 — Field Operations Assistant

3.0 — Advanced Field Intelligence

# Epic Overview

## E1 – Telemetry Foundation

Create common telemetry models, shared UI components, and state handling.

| ID | Task | Priority | Estimate | Acceptance |
| --- | --- | --- | --- | --- |
| E1-001 | TelemetryStatus | P0 | S | Implemented and verified |
| E1-002 | TelemetryEnvelope | P0 | S | Implemented and verified |
| E1-003 | Metadata Model | P0 | S | Implemented and verified |
| E1-004 | Error Model | P1 | S | Implemented and verified |
| E1-005 | Validation | P1 | S | Implemented and verified |
| E1-006 | TelemetryCard | P1 | S | Implemented and verified |
| E1-007 | StatusBadge | P1 | S | Implemented and verified |
| E1-008 | Freshness Engine | P1 | S | Implemented and verified |
| E1-009 | Utilities | P1 | S | Implemented and verified |
| E1-010 | Testing | P1 | S | Implemented and verified |

## E2 – Local FieldOps Agent

Windows service/tray application providing trusted local data.

| ID | Task | Priority | Estimate | Acceptance |
| --- | --- | --- | --- | --- |
| E2-001 | Windows Service | P0 | S | Implemented and verified |
| E2-002 | Tray Companion | P0 | S | Implemented and verified |
| E2-003 | Capability Registry | P0 | S | Implemented and verified |
| E2-004 | SQLite | P1 | S | Implemented and verified |
| E2-005 | Health API | P1 | S | Implemented and verified |
| E2-006 | Diagnostics | P1 | S | Implemented and verified |
| E2-007 | Security | P1 | S | Implemented and verified |
| E2-008 | IPC | P1 | S | Implemented and verified |
| E2-009 | Logging | P1 | S | Implemented and verified |
| E2-010 | Testing | P1 | S | Implemented and verified |

## E3 – GPS & Location

Unified GPS provider abstraction and mapping integration.

| ID | Task | Priority | Estimate | Acceptance |
| --- | --- | --- | --- | --- |
| E3-001 | GPS Provider | P0 | S | Implemented and verified |
| E3-002 | Provider Abstraction | P0 | S | Implemented and verified |
| E3-003 | NMEA | P0 | S | Implemented and verified |
| E3-004 | Windows Location | P1 | S | Implemented and verified |
| E3-005 | Status Model | P1 | S | Implemented and verified |
| E3-006 | Map Integration | P1 | S | Implemented and verified |
| E3-007 | Caching | P1 | S | Implemented and verified |
| E3-008 | Health Monitoring | P1 | S | Implemented and verified |
| E3-009 | Simulation | P1 | S | Implemented and verified |
| E3-010 | Testing | P1 | S | Implemented and verified |

# Part 1 Completion

Part 1 establishes the project governance and defines the first three epics. Part 2 will continue with Weather, System Monitoring, Launcher, and SmartLog+.